Instantly Shareable Playtest Implementation Specification · Playtest × xCloud Streaming

| Author | Melanie Chen — Microsoft Xbox Intern |
| --- | --- |
| Version | Draft v3 · June 18, 2026 |
| Status | Reconciled to as-built code |
| Audience | Cross-team stakeholders (xPlaytest × xCloud) |
| Classification | Microsoft Confidential |

# Contents

Contents	2

Executive Summary	3

1. What We Are Building	4

2. End-to-End Flow	4

3. Design Decisions & Tradeoffs	5

4. Team Responsibilities & Status	8

5. Data Contract	9

6. REST API Contract	11

7. Known Blockers & Current Status	12

8. Next Steps & Roadmap	12

9. Success Criteria (P0)	14

10. Milestones	14

11. Glossary	15

# Executive Summary

The Instantly Shareable Playtest project lets a game creator turn any PC playtest into a one-click, cloud-streamable experience. With one checkbox at publish, the build is ingested into Xbox Cloud Gaming and a private, audience-gated link is returned that opens in Bayside (play.xbox.com) — no multi-hundred-gigabyte download, no hardware to ship. It is purely additive: the existing download playtest is unchanged, and streaming is best-effort so it never blocks a publish.

The backend is wired end-to-end today — publish resolves the Xbox Title ID, hands off cross-tenant through SAGE to content ingestion, and a private offering is created in Partner Registry with the audience allow-list. The remaining work is the user-facing surface (Partner Center toggle, Bayside launch path) and the status/launch-link loop, plus enabling Xbox console (the xCloud receiver is already console-ready). Streaming rides the broader xPlaytest rollout: allow-listed private preview now, seller-eligibility at GA.

Bottom line: the hard cross-team plumbing is done and proven; what is left is mostly UI and the completion/launch experience — well-scoped and low-risk.

| Area | Status |
| --- | --- |
| Publish → ingestion → offering (backend) | ● Built — works end-to-end in code |
| Cross-tenant S2S send via SAGE | ● Built (in review) — token/credential config being finalized |
| Launch link + StreamingReady status poll | ● Planned — main remaining xPlaytest work |
| Partner Center UI / Bayside / Xbox.JS | ● Planned — creator + tester surfaces |
| Xbox console support | ● Groundwork in place — xCloud receiver console-ready; upstream gaps remain |
| 30-day expiration cap | ● Decided — code at interim 7 days; wiring pending |

# 1. What We Are Building

Today, xPlaytest lets game creators distribute private pre-release builds to testers as downloadable installs through Garrison. Modern games are hundreds of gigabytes — downloads are slow, hardware provisioning does not scale, and shipping physical devices risks unreleased code leaking.

The Instantly Shareable Playtest project wires xPlaytest into Xbox Cloud Gaming’s streaming pipeline. When a creator publishes a playtest with the Enable Cloud Streaming option checked, their RETAIL-signed PC build is ingested into xCloud and becomes streamable to authorized testers via a one-click link that opens in Bayside (play.xbox.com) — in addition to still being available for download.

In one line: streaming is a purely additive opt-in on the existing publish flow — best-effort, so a streaming failure never blocks the download playtest, and download-only creators are unaffected.

# 2. End-to-End Flow

A streaming-enabled publish flows through five services and returns a launch link to the creator. The audience allow-list (AllowedDnaGroups) written onto the offering in stage 4 is what later gates who can open that link.

| # | Stage | What happens | Owner |
| --- | --- | --- | --- |
| 1 | Publish trigger | On publish, the workflow resolves the numeric Xbox Title ID from XORc and, for sellers enrolled in the streaming pilot, schedules streaming ingestion as a best-effort step that never blocks the download publish. Titles with no resolvable Title ID stay download-only. | xPlaytest |
| 2 | xCloud handoff (SAGE) | xPlaytest builds one GSSV-owned PlaytestTitleIngestion.JobParameters payload and POSTs it to SAGE, which proxies the call cross-tenant (MSFTGreen → Corp) to content ingestion with the caller token passed through. | xPlaytest → xCloud |
| 3 | Ingestion workflow (CTIN) | PlaytestTitleIngestionWorkflow validates the payload, ingests the package asset (no BigCat/XProduct lookup), builds the title, configures the offering, then runs install-readiness. | xCloud |
| 4 | Offering write (PNTR) | Creates the private offering xpt{PlaytestProductId} with one bound title and the audience allow-list — offering + title written together in a single approval PR. | xCloud |
| 5 | Launch link → Bayside | Once the offering is live, the launch link is surfaced in Partner Center. Clicking it opens Bayside, which checks the tester’s DNA-group membership at login: authorized testers stream; unauthorized users are denied with no metadata leak. | xCloud → xPlaytest |

Launch link shape: https://play.xbox.com/play/launch/{productId}?offeringId=xpt{PlaytestProductId}.

As-built: stages 1–4 are wired end-to-end (offering creation works). Stage 5 — the status poll, the StreamingReady transition, and surfacing the launch link — is designed but not yet built; today the publish schedules ingestion and stores the job id. See §8.

# 3. Design Decisions & Tradeoffs

## 3.1 Streaming requires a resolvable Xbox Title ID

Decision: Enable Cloud Streaming is offered only when the package is Xbox Live–configured (has a resolvable numeric Xbox Title ID). Otherwise the publish proceeds download-only.

Rationale: XboxTitleId is required by xCloud’s ingestion contract for games and cannot be reverse-resolved from the playtest’s own generated product, so it is read from the parent/source product via XORc, which our team owns.

Tradeoff: developers whose title has never been published get download-only until the title goes live.

## 3.2 Streaming expiration: 30-day maximum

Decision: streaming-enabled playtests must carry an explicit end date, capped at a 30-day maximum. Download-only playtests keep the no-expiry default.

Why a cap, and why 30 days. A streaming offering is live infrastructure: it ties up xCloud install capacity and storage for as long as it exists, and that capacity is region-constrained (e.g. Japan is far more constrained than West US). A bounded end date lets the offering auto-expire and be reclaimed. The team weighed a tighter one-week limit against developer convenience and chose 30 days — long enough for a realistic closed-test cycle, short enough to keep server storage bounded.

Watch-out: the builder currently clamps to an interim 7-day window; moving it to 30 days and enforcing the cap in the publish validator and the Partner Center end-date picker is tracked in §8.

## 3.3 Access gated at the offering, enforced at Bayside login

Playtest offerings are private. Access is gated by an AllowedDnaGroups allow-list on the offering; the title inside bypasses the per-title entitlement check. One firm GsToken.DnaGroups check at offering entry is simpler than per-title plumbing, and one-offering-per-playtest means no risk of exposing an unrelated title. Partner Registry only stores the allow-list; enforcement happens at login in the Bayside / streaming-token path.

## 3.4 Audience model: one audience per DNA group

Decision: the full AllowedDnaGroups set is carried through end-to-end. The ingestion workflow creates one SUCU audience per DNA group, and the same complete set is written onto the offering and used for the install poll; login checks the user against the full set.

Correction: an earlier draft said the install pipeline used a single “lexicographically-smallest DNA group” as the effective flight. The code does not do that — every DNA group becomes its own audience/flight. All groups point to the same build version, so the fan-out is harmless.

## 3.5 Streaming is additive; PC today, console groundwork in place

Decision: a streaming-enabled publish also produces the normal downloadable playtest. v1 ships PC-first, but the xCloud-side code is being written so Xbox console can light up when the broader work lands.

Console readiness (xCloud side). The content-ingestion receiver already handles ServerPlatform.Xbox end-to-end: the StoreAsset validator accepts the Xbox platform, the install-readiness poll has a real Xbox fork alongside the PC path, the platform mapper maps WINDOWS.XBOX → Xbox, and the workflow plumbs platform through generically. The remaining work is upstream: the publish builder currently passes the PC default rather than the real platform, Partner Registry needs an Xbox server-SKU path, and the Xbox poll filter needs production config. David K. expects the beginnings of console support around demo time, at which point we assess the migration cost.

## 3.6 One playtest = one title = one offering

Each published playtest gets exactly one offering with exactly one title; multiple DNA groups can live in one offering. The offering id is xpt{PlaytestProductId} — the prefix xpt plus the stable generated product id (no hyphen, no hashing), built identically on both sides so nightly republishes update the same offering.

## 3.7 Best-effort, non-blocking publish

The streaming trigger is a best-effort branch inside the existing publish workflow: it reuses the workflow’s orchestration and retry behavior, and any failure is caught and logged so the download publish always succeeds.

## 3.8 Install readiness is version-aware; attach-then-poll

Adding the title to the offering is what triggers the install, so the workflow attaches first, then polls. PC readiness must be version-aware (keyed off the resolved install id + content hash for the latest version). For the MVP it is acceptable to skip the full readiness wait: the link is handed over with a “keep retrying until it works” contract rather than a guarantee it streams instantly.

## 3.9 Concurrent publishes: conflict by playtest-id lock

The workflow locks on the playtest id, so a second ingestion for the same playtest while one is in flight returns a conflict by default. Whether repeat/new-version publishes should instead queue is an open product decision; conflict is the v1 default.

## 3.10 Status accuracy and the early-click window

Readiness today is ~85–90% accurate because the upstream XProduct signal is asynchronous, so a deep link clicked immediately after publish can briefly 404. The mitigation is to surface the launch link only after the StreamingReady transition, and to add latency telemetry so we notice if the gap grows.

## 3.11 Endpoint, cross-tenant, completion, delete, guardrails

Endpoint. Bespoke route (not a generic CreateOfferingFromStoreData) so playtest defaults live server-side and the contract stays small.

Cross-tenant. xPlaytest (MSFTGreen) → SAGE → content ingestion (Corp) over cross-tenant S2S; interim, pending PME migration.

Completion. Terminal state by polling for v1 (assume retry until done); push/callback deferred until cross-tenant messaging exists.

Delete. Delete tombstones the offering (clears the allow-list immediately, GC later) rather than hard-deleting; needs xCloud sign-off.

Guardrails. Streaming publish is gated to enrolled sellers in private preview (moving to ECS config). Every Partner Registry write is an approval PR; SFI forbids self-approval, so manual approval (~48h) is an accepted v1 gap.

# 4. Team Responsibilities & Status

Status shows the ADO deliverable number and the implementing pull request(s) — both are links.

## 4.1 xPlaytest deliverables

| ID | Task | Status — deliverable + PRs |
| --- | --- | --- |
| PT1 | Integrate the xCloud trigger into the publish workflow (best-effort; require end date when streaming on; seller allow-list gate). | ● Built (in review) · AB#62492594 · PR 15834601 |
| PT2 | Construct StoreAsset; resolve XboxTitleId from XORc; AumID default. | ● Built (in review) · AB#62492534 · PR 15834601, 15894506 |
| PT3 | Build offering config from audience data (DNA groups via GMS). | ● Built (in review) · AB#62492560 · PR 15834601 |
| PT4 | Build the ingestion payload (PlaytestTitleIngestion.JobParameters). | ● Built (in review) · AB#62492606 · PR 15834601 |
| PT5 | Send via SAGE (cross-tenant S2S) and persist the job id. | ● Built (in review) · AB#62492628 · PR 15834601 |
| PT6 | Completion (poll → StreamingReady → launch URL) + lifecycle (audience/expiry/republish/delete). | ● Planned · teardown route AB#62772900 |

## 4.2 xCloud deliverables

| ID | Task | Status — deliverable + PRs |
| --- | --- | --- |
| XC1 | SAGE playtest ingestion routes (config-driven proxy, auth pass-through). | ● Built (in review) · AB#62492655 · PR 15829639 |
| XC2 | Cross-tenant S2S authentication/authorization for the playtest routes. | ● Built (in review) · AB#62492665 · PR 15905881 |
| XC3 | PlaytestTitleIngestionWorkflow (validate → ingest → build title → configure offering → install poll). | ● Built · AB#62492680 · PR 15800964, 15876080; PC poll AB#62521491 · PR 15896502 |
| XC4 | Partner Registry: AllowedDnaGroups on the offering; offering + title in one PR; Dev API edit surface. | ● Built · AB#62492689 · PR 15732852, 15773366, 15815668, 15821813, 15849944, 15860243, 15892276, 15739964 |
| XC5 | Bayside / auth: DNA-group check at offering login; bypass per-title entitlement for playtest titles. | ● Built · PR 15738761 |
| XC6 | Install pipeline: PC vs console fork + production server-filter config. | ● In progress (PC built; Xbox poll/SKU config pending) |

# 5. Data Contract

## 5.1 PlaytestTitleIngestion.JobParameters (xPlaytest builds, xCloud consumes)

The receiver contract is GSSV-owned; xPlaytest references the same type and builds it directly (no local mirror).

| Field | Type | Source on xPlaytest | Required | Notes |
| --- | --- | --- | --- | --- |
| PartnerId | string | Builder constant | yes | Namespacing key (currently "MICROSOFT"; SellerId vs "PLAYTEST" being confirmed) |
| PlaytestProductId | string | Stable generated product id | yes | Builds the offering id xpt{PlaytestProductId} |
| AllowedDnaGroups | string[] | Resolved audience (via GMS) | yes (min 1) | Full set written to the offering; one audience per group |
| ExpirationTime | DateTime | Playtest end date | yes (streaming) | Future UTC, ≤ 30-day max (interim 7-day clamp today) |
| AllowedSandboxId | string | Constant RETAIL | no | Defaults to RETAIL server-side |
| StoreAsset | object | See §5.2 | yes | Existing xCloud StoreAsset contract |
| XboxLiveTitleId | uint | Resolved from XORc (§3.1) | yes | Validator requires non-null / nonzero for games |

## 5.2 StoreAsset (xPlaytest fills)

| Field | Source / value | Notes |
| --- | --- | --- |
| StoreEntry.ProductId | Generated product Big Id | No BigCat lookup from this id |
| StoreEntry.Flags | const GAME |  |
| StoreEntry.Name / Description | Playtest name / description |  |
| StoreEntry.IsPrivateAudience | true | All playtests are private |
| Markets | [US] | Single-market for the publish path |
| Platform | Mapped → streaming platform (PC today; Xbox supported) | Builder currently passes the PC default; see §3.5 |
| ContentId | Selected published/active package contentId (fallback servicingContentId) | Must equal SourceId derived in the workflow |
| XboxTitleId | XORc Xbox Live config → Title ID (int?), cast to uint | Required non-null/nonzero for games |
| PackageFamilyName | XProduct packageFamilyName | Required for PC |
| AumID | v1 constant default | Real ApplicationId is v1.1 |

## 5.3 Derived inside the workflow (xPlaytest does NOT send)

| Field | Computation |
| --- | --- |
| OfferingId | xpt{PlaytestProductId} — built identically in Partner Registry |
| TitleId | xpt{PlaytestProductId}-{neutralTitleId} — neutral id from StoreAsset name + platform; Partner Registry persists verbatim |
| SourceId | StoreAsset.ContentId |
| Audiences | One audience per DNA group (group + sandbox) — full set (§3.4) |
| AssetId / StreamingPackageIds | Generated by the chained asset-ingestion job (single 1.0 version) |

# 6. REST API Contract

## 6.1 POST /v3/playtest/playtesttitleingestion

Triggers asynchronous playtest title ingestion.

Auth. S2S bearer, cross-tenant. SAGE passes the caller token through; content ingestion enforces the cross-tenant auth policy and checks the caller SPN against its allow-list.

Body. PlaytestTitleIngestion.JobParameters (§5.1).

Response. 200 OK with a framework OperationStatus { id, isComplete, isSuccess } — id is the job id.

Errors. 400 invalid parameters/StoreAsset; 401/403 auth; 409 duplicate in-flight (lock by playtest id); 5xx retryable.

Routing. SAGE rewrites the call to content ingestion’s /v3/workflows/playtesttitleingestion.

## 6.2 GET /v3/playtest/playtesttitleingestion/{jobId}

Polls workflow state. The status method exists on the client and controller, but nothing polls it yet (§8). Response 200 returns OperationStatus; 404 for an unknown job id.

## 6.3 DELETE …/by-playtest/{playtestId} (planned)

Tombstones the offering by clearing AllowedDnaGroups (idempotent). Not started — the receiver returns 404 today; needs xCloud sign-off on tombstone-vs-hard-delete. Tracked as AB#62772900.

# 7. Known Blockers & Current Status

| Area | Status |
| --- | --- |
| XboxTitleId source | ● Resolved — numeric Title ID now served by XORc and consumed at publish |
| Cross-tenant S2S (Green→Corp) | ● In progress — interim scheme in place; caller config being finalized; PME migration future |
| Partner Registry PR approval (SFI) | ● Mitigated — offering + title in one PR; manual approval (~48h) accepted for v1 |
| PC install-readiness poll | ● Built — depends on upstream PC install enablement (version-aware poll) |
| Console (Xbox) support | ● In progress — xCloud receiver console-ready; upstream gaps remain |
| Launch link + StreamingReady + status poll | ● Planned — main remaining xPlaytest work (§8) |
| Partner Center UI / Bayside / Xbox.JS | ● Planned — all planned (§8) |
| 30-day expiration cap | ● Decided — code currently clamps at an interim 7 days (§8) |

# 8. Next Steps & Roadmap

## 8.1 Partner Center UI (creator-facing)

Toggle. “Enable Cloud Streaming” checkbox behind a feature flag, enabled only for Xbox Live–configured titles. The DNA group id must be available on the publish page to send to xCloud.

End date. Force an end-date picker when streaming is on, capped at the 30-day maximum; disallow “no end date”.

Audience. Replace raw GUID entry with a DNA-group picker; pull membership directly from the GSAM APIs with a refresh button (group creation can take 2–3h to propagate today).

Launch link. Surface the launch link and a “streaming ready” state — only after the offering is live (§3.10).

## 8.2 xPlaytest (status & launch loop)

Poll + link. Wire the status poll into the publish workflow, add a StreamingReady status mirroring today’s “waiting for ingestion” paradigm (readiness waits on multiple workflows: standard ingest plus streaming), and generate/surface the launch link.

Expiration. Move the expiration clamp from 7 to 30 days and enforce it in the publish validator.

Cross-tenant. Finish the cross-tenant S2S caller wiring (SAGE client, token acquisition, credential decision).

Lifecycle. Lifecycle re-propagation (audience/expiry/republish) and the DELETE/tombstone teardown route (AB#62772900).

## 8.3 Bayside & Xbox.JS (tester-facing)

Player. Add a playtest-aware launch path in Bayside / play.xbox.com so an authenticated tester drops straight into the offering; unauthorized users are denied cleanly. Bayside custom-offering support is being built in parallel by xCloud (Edgewater is the interim test surface).

Discovery. Future: have GSSV return the offerings a signed-in user is entitled to, so the UI can show “playtests available to you” instead of requiring a shared link.

## 8.4 Console support (xCloud groundwork in place)

Enablement. Derive the real platform in the publish builder (it passes the PC default today); add an Xbox server-SKU path in Partner Registry; replace the hardcoded Xbox poll server-type/region with production config. The receiver-side validation, install-poll Xbox fork, and platform mapping are already in place.

## 8.5 Roadmap — how this rides the broader xPlaytest launch

David Kushmerick owns shipping xPlaytest as a whole, and this streaming feature folds into that broader rollout:

Preview. Private preview ~Week 7: auto-wired in xPlaytest; allow-listed sellers can ship cloud-streamable playtests. The streaming allow-list rides the same ECS configuration David is standing up for xPlaytest (which also gates left-nav visibility and the preview intro).

GA. GA (post-internship): the allow-list is removed and replaced by a seller-eligibility check in xPlaytest core; dashboards/telemetry harden in weeks 11–12.

Completion. Completion delivery: replace polling with an XProduct/GSS post-back signal once cross-tenant messaging exists; add latency telemetry to keep the early-click 404 window tight.

Deferred. Decide queue-vs-conflict for repeat publishes; support market package overrides on the playtest side (expected sooner than planned); automate PR pre-approval (needs an SFI exception); real AumID; region selection; seller-level catalog clustering. All deferred past v1.

# 9. Success Criteria (P0)

Publishing a streaming-enabled playtest triggers xCloud ingestion within seconds and never blocks the download publish.

A private offering xpt{PlaytestProductId} is created with the audience allow-list and a bounded (≤ 30-day) end date.

A title with no resolvable Xbox Title ID is cleanly kept download-only.

An authorized tester can open the launch link and stream; an unauthorized user is denied with no metadata leak.

Audience, expiry, and republish changes re-propagate; deleting the playtest removes tester access.

Streaming publish is limited to enrolled sellers during private preview.

# 10. Milestones

| Milestone | Target | Content |
| --- | --- | --- |
| 1 · Foundational auth demo | ≤ 6/7 | AllowedDnaGroups writable + enforced; group membership reflected in access |
| 2 · Payload construction | ≤ 6/14 | Builder emits a validator-passing payload (incl. resolved Title ID) offline |
| 3 · SAGE connectivity | ≤ 6/30 | Manual call through SAGE produces a streamable offering (Midpoint demo) |
| 4 · Publish integration | ≤ 7/14 | Publishing in Partner Center builds the payload, calls SAGE, returns a launch URL |
| 5 · Lifecycle | ≤ 7/21 | Audience / expiry / republish / delete reflect on the xCloud side |
| 6 · Soak + handoff | ≤ 7/28 | OpenAPI / partner docs; cross-tenant token + PR-approval runbook; presentation |

# 11. Glossary

Bayside — the new Xbox Cloud Gaming web player at play.xbox.com; the streaming target for playtest links. Replaces Edgewater (old web client); Garrison is the Xbox PC app.

DNA group — a GMS audience grouping; the allow-list identifier that gates who can access a private offering.

GMS / GSAM — the audience/group services; resolve a playtest’s audience to FlightIds (DNA group GUIDs) and group membership.

GsToken — Game Streaming token; carries the signed-in user’s DNA-group claims, checked at offering entry.

SAGE — Service API Gateway; xCloud’s allow-listed cross-tenant ingress proxy. xPlaytest never calls an xCloud service directly.

Ingestion — xCloud’s process of making a title streamable: validate, register asset/package versions in SUCU, create/attach the offering, drive the first install.

CTIN / PNTR — content ingestion (builds the package/title, configures the offering) and Partner Registry (stores offerings/titles).

XORc — the team-owned Xbox service exposing the title’s Xbox Live config, including the numeric Xbox Title ID.

SUCU — Streaming Update Catalog; xCloud’s package-version resolution layer (materializes groups as flights).

ECS — the experiment/config service gating the streaming allow-list and broader xPlaytest UI rollout.

SFI — Secure Future Initiative; the policy regime that forbids self-approving the Partner Registry PRs.